|  |  |
| --- | --- |
| **Task** | **Members** |
| Web service – Log In | Braam |
| Web service – Articles | Bernard |
| Web site – Design | Tjaart |
| Web site – Functionality | JP |
| Block Chain | Denieke and Louis |
| App – Design | Tjaart |
| App - Log In | JP and Braam |
| App - Articles | Bernard, Denieke and Louis |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Task** | **Success value** | **Difficulty/time value** | **Prioritization value** | **Dependencies** |
| **1** | Hosting cloud server - Aws instance | 2 | 4 | 8 | - |
| **2** | Block chain - Instances nodes | 4 | 8 | 32 | 4, 1 |
| **3** | Block chain - Stream set up | 4 | 8 | 32 | 4, 1 |
| **4** | Web server - Connections | 5 | 6 | 30 | - |
| **5** | Web site - functionality | 3 | 5 | 15 | 4, 1 |
| **6** | App - design | 1 | 5 | 5 | - |
| **7** | App - Log in | 2 | 7 | 14 | 4, 1 |
| **8** | App - articles | 3 | 7 | 21 | 4, 1 |

Progress description

We are not currently on-track in terms of our scope and time. Tasks that still need to be completed in order to be on track include the following: web service, block chain and the web site. After the completion of these task the next priority will be the app. In order to get back on track each member will have to spend more time working on high priority tasks rather than lower priority tasks, as well as focusing on tasks with dependancies.